Benefits management plan

Set out the benefits the project should deliver, how they are measured, and who is responsible for realising them.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This benefits management plan sets out the benefits the project should deliver, how and when each is measured, and who is responsible for making sure it arrives. A benefit is only real when someone owns it and it is measured after launch, not just promised at the start. The example is based on Make Time Count.

# 2. Scope

This plan covers the benefits expected from one shared case system: less duplicated work, faster support, and fair access for all users.

# 3. Benefits

| Benefit | Type | Baseline | Measure | Target | When measured | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Less duplicated work | Cashable | Today's staff hours | Staff hours saved each month | Reduced | Three months after launch | Client sponsor |
| Faster support | Non cashable | Today's referral time | Time to first action | Reduced | Three months after launch | Service lead |
| Fair access | Non cashable | Not accessible today | Meets the standard | Passes checks | At launch | Compliance |

# 4. Realisation approach

For each benefit, the actions that turn the delivered system into a real benefit are agreed and owned. For example, staff hours are only saved once people stop keeping separate notes, so the change is supported with training and follow up.

# 5. Measurement

Each benefit has a baseline taken before launch, a clear measure, and a date when it is checked. The figures are recorded and reported to the sponsor.

# 6. Responsibilities

| Role | Responsibility |
| --- | --- |
| Client sponsor | Owns the benefits overall and reports on them |
| Service lead | Owns the service benefits and their measures |
| Project Manager | Sets up the baselines and hands over the plan at closure |

# 7. Review schedule

Benefits are reviewed at launch, then three months and one year after, and the results are recorded against the targets above.