Business case

Set out why the project is worth doing: the need, the options, the costs, the benefits, and the return.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Executive summary

This business case sets out why the project is worth doing. It describes the need, the options considered, the recommended way forward, the costs, the benefits, and the return. It is the document the business uses to decide whether to fund the work, and it is reviewed through the project to confirm the reasons still hold. The example is based on Make Time Count, a shared case system for several public bodies.

# 2. Background and business need

Several organisations each held part of the picture about a person, so people fell through the gaps, work was duplicated, and support was slow. Doing nothing means the delay and the duplication continue. There is a clear need for one shared system, so the organisations can work on the same cases together and help people sooner.

# 3. Objectives

- Give every authorised organisation one shared, up to date record.

- Reduce the duplicated effort and the delay in acting on a case.

- Meet the public sector accessibility standard.

# 4. Options considered

| Option | Description | Cost | Benefit | Risk |
| --- | --- | --- | --- | --- |
| Do nothing | Keep the separate systems | None now, higher cost later | None | Delay and duplication continue |
| Do the minimum | Share files by hand between the bodies | Low | Some | Slow, and easy to get wrong |
| Do the project | Build one shared case system | Higher | High | Manageable with good delivery |

# 5. Recommended option

Do the project. It is the only option that removes the duplication and the delay at the root, and it meets the accessibility standard the public bodies are held to. The lower cost options leave the core problem in place.

# 6. Costs

| Category | Amount (pounds) |
| --- | --- |
| Development | 54,000 |
| Testing and quality | 18,000 |
| Project management | 18,000 |
| Design and setup | 24,000 |
| Contingency | 6,000 |
| Total | 120,000 |

Ongoing running costs after launch should be added here, for example hosting and support per year.

# 7. Benefits

| Benefit | Type | How it is measured | Target | When |
| --- | --- | --- | --- | --- |
| Less duplicated work | Cashable | Staff hours saved each month | Reduced against today | Within three months of launch |
| Faster support | Non cashable | Time from referral to first action | Reduced against today | Within three months of launch |
| Fair access | Non cashable | Meets the accessibility standard | Passes the checks | At launch |

# 8. Return and payback

Set out here the expected return over an agreed period, for example three years, and the point at which the benefits are expected to cover the costs. Use a method your organisation recognises, such as net benefit, return on investment, or payback period.

# 9. Timescale

The project is planned to run over about fifteen weeks to launch, with support and review after. A fuller timeline is held in the project schedule.

# 10. Key risks

| Risk | Response |
| --- | --- |
| An organisation joins late | Bring all bodies in during planning |
| The AI scope is unclear | Define the AI features before the build |
| Personal data must be protected | Build in security and access controls from the start |

# 11. Assumptions

- The organisations agree to use one shared system.

- A data sharing agreement can be put in place.

# 12. Approval

By signing below, the sponsor confirms the case is sound and approves the funding.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Add name | Project sponsor |  |  |
| Add name | Finance approver |  |  |