Business requirements

Turn the client's basic requests into a structured requirements document, with scope, stakeholders, priorities, and acceptance criteria.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Introduction

## 1.1 Purpose

This document turns the client’s basic requests into clear, structured business requirements that can be built and tested. It says what the business needs, not how it will be built.

## 1.2 Background

Several organisations each held part of the picture, so people fell through the gaps. The client asked for one shared system, so the bodies could work on the same cases together. The example is based on Make Time Count.

## 1.3 Document scope

This document covers the business requirements. The functional detail is set out in the functional requirements document.

# 2. Objectives

- Give every authorised organisation one shared, up to date record.

- Reduce duplicated effort and delay.

- Meet the public sector accessibility standard.

# 3. Scope

| In scope | Out of scope |
| --- | --- |
| One shared case record | A separate mobile application |
| Suggestions on a case | Online payments |
| Usage and outcome reports | Work outside the agreed bodies |

# 4. Stakeholders

| Name or group | Role | Responsibility |
| --- | --- | --- |
| Client sponsor | Owner | Approves scope and priorities |
| Police, probation, councils | Users | Use the shared record day to day |
| Compliance | Adviser | Confirms the accessibility standard |

# 5. Current and future process

Today, each organisation keeps its own notes, so the same person is recorded in several places and updates are missed. In future, all authorised organisations will work from one shared record, updated in one place and visible to everyone who should see it.

# 6. Business requirements

Each requirement keeps the client’s original words alongside the structured version, so no meaning is lost. Priority uses Must have, Should have, Could have, and Will not have this time.

| ID | Client's request | Business requirement | Priority | Source | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| BR1 | Everyone should see the same information about a person | The system shall hold one shared record per person, visible to all authorised organisations | Must have | Client sponsor | Two organisations see the same up to date record |
| BR2 | It should use some AI to help | The system shall suggest the next steps on a case, which staff can accept or ignore | Should have | Client sponsor | Suggestions appear and never act on their own |
| BR3 | People with disabilities must be able to use it | The system shall meet the public sector accessibility standard | Must have | Compliance | Passes the agreed accessibility checks |
| BR4 | We need to know it is being used well | The system shall report on usage and outcomes | Should have | Client sponsor | Managers can open usage and outcome reports |

# 7. Assumptions

- The organisations agree to use one shared system.

- Content and access are provided on time.

# 8. Constraints

- The system must meet the public sector accessibility standard.

- A data sharing agreement must be in place between the bodies.

# 9. Non functional requirements

| Area | Requirement |
| --- | --- |
| Performance | A record opens within a few seconds for an authorised user |
| Security | Only authorised organisations can view a record |
| Accessibility | Meets the public sector accessibility standard |
| Availability | Available during normal working hours |

# 10. Reporting requirements

Managers can open reports on usage and outcomes, so the service can show it is working and decide where to focus.

# 11. Validation criteria

Each business requirement is met when its acceptance criteria pass, and the whole system meets the non functional requirements above.

# 12. Glossary

| Term | Meaning |
| --- | --- |
| Business requirement | What the business needs, in plain terms. It says what, not how. |
| Acceptance criteria | How you know a requirement has been met. |
| Non functional requirement | How well the system must work, for example speed or security. |