Feasibility study

Check whether the idea is workable before committing, across technical, operational, financial, and legal grounds.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This feasibility study checks whether the proposed project is workable before the business commits to it. It looks at the idea from four angles: technical, operational, financial, and legal. It ends with a clear recommendation. The example is based on Make Time Count.

# 2. Background

The client wants one shared case system so that several public bodies can work on the same cases together. Before committing, the business needs to know the idea can be built, run, afforded, and permitted.

# 3. Options in view

| Option | Description |
| --- | --- |
| Do nothing | Keep the separate systems |
| Do the minimum | Share files by hand |
| Do the project | Build one shared system |

# 4. Technical feasibility

Can it be built with the tools and skills available? The shared record, the suggestions on a case, and the reporting are all well understood and can be built with common technology. The accessibility standard is achievable. Verdict: feasible.

# 5. Operational feasibility

Will people use it and can it be run day to day? The organisations have agreed in principle to work from one record. Training and written guidance will be needed. A support arrangement is required after launch. Verdict: feasible, with good change support.

# 6. Financial feasibility

| Item | Amount (pounds) |
| --- | --- |
| Estimated build cost | 120,000 |
| Estimated yearly running cost | Add the figure |
| Expected yearly benefit | Add the figure |

Set out whether the benefits are expected to cover the costs within an agreed period. Verdict: to be confirmed against the figures above.

# 7. Legal and compliance feasibility

The system holds sensitive personal information, so a data sharing agreement between the bodies and proper data protection are required. These are achievable within the law and the public sector standards. Verdict: feasible, with the agreement in place.

# 8. Key risks

| Risk | Response |
| --- | --- |
| No data sharing agreement | Confirm the agreement before the build |
| Bodies do not adopt the system | Engage every body in planning and training |

# 9. Recommendation

The project is feasible on all four grounds, provided the data sharing agreement is put in place and change is supported well. The recommendation is to proceed to the business case and planning.