Governance and terms of reference

Set out how the project is governed: the boards, the roles, the decisions each can make, and how they meet.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This document sets out how the project is governed: the bodies that oversee it, the roles, the decisions each can make, and how they meet. Clear governance means decisions are made by the right people, quickly. The example is based on Make Time Count.

# 2. Governance structure

| Body | Members | Purpose |
| --- | --- | --- |
| Steering group | Sponsor, senior users, Project Manager | Owns the project and the big decisions |
| Project team | Project Manager, delivery team | Delivers the work day to day |
| Stakeholder forum | Representatives of the bodies | Advises and stays informed |

# 3. Roles and decision rights

| Role | Decisions they can make |
| --- | --- |
| Sponsor | Funding, scope changes above the agreed limit, go or no go |
| Project Manager | Day to day delivery, small changes within tolerance |
| Senior user | What the users need and accept |

# 4. Meetings

| Meeting | Who | When |
| --- | --- | --- |
| Steering group | Sponsor and seniors | Monthly |
| Delivery review | Project team and client | Weekly |
| Stakeholder forum | The bodies | At key points |

# 5. Tolerances

The Project Manager may decide within set limits, for example a small change to dates or cost. Anything beyond the limit is taken to the sponsor. The limits are agreed at the start and recorded here.

# 6. Escalation

A problem the Project Manager cannot resolve within tolerance is raised to the sponsor without delay, with the options and a recommendation.

# 7. Reporting

The Project Manager reports weekly in the status report, and to the steering group monthly. Decisions are recorded in the decision log.