Procurement and vendor plan

Set out what will be bought, how suppliers are chosen and managed, and the terms that protect the work.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This plan sets out what the project will buy from outside suppliers, how those suppliers are chosen and managed, and the terms that protect the work. It keeps buying fair, clear, and under control. The example is based on Retail Management Suite, delivered across three countries with outside services.

# 2. What will be procured

| Item | Why it is needed | Approach |
| --- | --- | --- |
| Payment service | To take payments at the till | Buy from a provider |
| Reporting tool | To present the figures | Buy from a provider |
| Hosting | To run the system | Buy from a provider |

# 3. Make or buy

Anything common and well served by the market is bought, so the team can focus on what makes the product different. Anything core and specific to the product is built.

# 4. Selection criteria

| Criterion | What good looks like | Weight |
| --- | --- | --- |
| Fit for purpose | Meets the needs in full | High |
| Cost | Fair and clear pricing | High |
| Reliability | A strong track record and good support | High |
| Security and compliance | Meets the required standards | High |
| Ease of working together | Good documentation and support | Medium |

# 5. Process

- Write down the need and the criteria.

- Ask a shortlist of suppliers to propose their offer.

- Score the proposals against the criteria.

- Agree the contract and the service levels.

- Manage the supplier through delivery.

# 6. Contract types

| Type | When to use it |
| --- | --- |
| Fixed price | When the work is clear and well defined |
| Time and materials | When the work may change or is hard to size |
| Subscription or licence | For an ongoing service, such as hosting |

# 7. Managing the vendor

Each supplier has a named owner on our side, a service level agreement, and a regular check on delivery and quality. Payments follow agreed milestones. Problems are raised early and recorded.

# 8. Roles

| Role | Responsibility |
| --- | --- |
| Project Manager | Owns the plan and the supplier relationships |
| Finance | Approves spend and contracts |
| Technical lead | Judges fit and quality |

# 9. Risks

| Risk | Response |
| --- | --- |
| A supplier is late | Hold buffer time and a backup option |
| Costs rise | Agree clear pricing and change terms up front |