Project plan

Frame the whole project in one place: business need, objectives, scope, deliverables, milestones, budget, team, risks, and sign off.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Introduction

This project plan frames the whole project in one place, so the team and the client share the same understanding of what will be done, by when, and by whom. The example is based on Make Time Count, a shared case system for several public bodies.

# 2. Business need

Several organisations each held part of the picture, so people fell through the gaps and work was duplicated. There was a clear need for one shared system, so the bodies could work on the same cases together and help people sooner.

# 3. Objectives

The objectives are specific and measurable, so progress can be judged fairly.

- Give every authorised organisation one shared, up to date record.

- Reduce the duplicated effort and the delay in acting on a case.

- Meet the public sector accessibility standard.

## Success criteria

| Objective | How success is measured | Target |
| --- | --- | --- |
| One shared record | Organisations working from the same record | All authorised bodies |
| Faster support | Time from referral to first action | Reduced against the old way |
| Accessible to all | Meets the accessibility standard | Passes the agreed checks |

# 4. Scope

Being clear about what is out of scope is as important as what is in, because it prevents the work from creeping wider than agreed.

| In scope | Out of scope |
| --- | --- |
| One shared case record | A separate mobile application |
| Suggestions on a case | Online payments |
| Usage and outcome reports | Work outside the agreed bodies |

# 5. Deliverables

| Deliverable | Description | Owner | Due |
| --- | --- | --- | --- |
| Shared case system | The core working system | Delivery team | Week 10 |
| Reporting | Usage and outcome reports | Delivery team | Week 14 |
| Launch | Go live and formal sign off | Project Manager | Week 15 |

# 6. Milestones

| Milestone | Target date | Status |
| --- | --- | --- |
| Requirements agreed | Week 3 | Done |
| Core system built | Week 10 | In progress |
| Testing complete | Week 14 | Planned |
| Launch | Week 15 | Planned |

# 7. Budget summary

| Category | Amount (pounds) |
| --- | --- |
| Development | 54,000 |
| Testing and quality | 18,000 |
| Project management | 18,000 |
| Design and setup | 24,000 |
| Contingency | 6,000 |
| Total | 120,000 |

Funding source: add the department or budget line paying for the work.

# 8. Team and roles

| Role | Name | Responsibility |
| --- | --- | --- |
| Project Manager | Nirmal Prajapati | Owns the plan, timeline, budget, and risks |
| Delivery team | Add names | Builds and tests the system |
| Client sponsor | Add name | Approves scope and decisions |
| Business analyst | Add name | Owns the requirements |

# 9. Governance

Progress is reviewed weekly with the client sponsor and the delivery team. Decisions above the agreed limit are taken by the sponsor. Changes to scope follow the change request process before any work begins.

# 10. Assumptions

- The organisations agree to use one shared system.

- Content and access are provided on time.

# 11. Dependencies

- The accessibility standard is confirmed before the build.

- A data sharing agreement is in place between the bodies.

# 12. Top risks

| Risk | Impact | Response | Owner |
| --- | --- | --- | --- |
| A body joins late | Slower onboarding | Bring all bodies in during planning | Project Manager |
| AI scope unclear | Rework | Define AI features before the build | Business analyst |

# 13. Approval

By signing below, the sponsor approves this plan and authorises the work to begin.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Add name | Project sponsor |  |  |
| Nirmal Prajapati | Project Manager |  |  |