Quality management plan

Set out the quality standards, the checks, and who is responsible for meeting them.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This quality management plan sets out what quality means for the project, how it is assured, and how it is checked, so the result meets the agreed needs and standards. The example is based on Make Time Count.

# 2. Quality objectives

- The system does what the agreed requirements say.

- It meets the public sector accessibility standard.

- Personal information is protected at every step.

# 3. Quality standards

| Area | Standard |
| --- | --- |
| Accessibility | The public sector accessibility standard |
| Security | Access limited by role and organisation, data protected |
| Requirements | Every requirement has acceptance criteria |

# 4. Roles and responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Owns the quality plan and reports on quality |
| QA lead | Plans and runs the testing |
| Business analyst | Makes sure requirements are clear and testable |
| Client | Runs acceptance testing and signs off |

# 5. Quality assurance

Quality assurance is about the way of working, so faults are prevented rather than just found. Requirements are written with acceptance criteria, work is reviewed, and testing is planned from the start.

# 6. Quality control

Quality control is the checking of the actual work. Each feature is tested against its acceptance criteria, accessibility is checked on every screen, and defects are logged, fixed, and retested.

# 7. Reviews and testing

| Check | When | By whom |
| --- | --- | --- |
| Requirements review | Before build | Business analyst and client |
| Feature testing | During build | QA lead |
| Accessibility checks | During build | QA lead |
| Acceptance testing | Before launch | Client |

# 8. Acceptance criteria

The system is accepted when every requirement passes its acceptance criteria, the accessibility checks pass, and the client signs off the acceptance testing.

# 9. Tools and measures

Quality is tracked with the risk and issue log, the defect log, and the traceability matrix, so it is clear that every requirement is built and tested.