Scope statement

State clearly what the project will deliver, what is included, what is not, and how it will be accepted.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This scope statement sets out exactly what the project will deliver, what is included, what is not, and how the result will be accepted. Being clear about what is out of scope is as important as what is in, because it prevents the work from creeping wider than agreed. The example is based on Make Time Count.

# 2. Product description

One shared case system that lets several authorised public bodies work on the same cases together, with suggestions on a case and reporting for managers.

# 3. Deliverables

| Deliverable | Description |
| --- | --- |
| Shared case system | The core working system |
| Reporting | Usage and outcome reports for managers |
| Training and guidance | So each body can use the system |

# 4. In scope

- One shared case record per person, visible to authorised bodies.

- Suggestions on a case that staff can accept or ignore.

- Usage and outcome reports.

- Accessibility to the public sector standard.

# 5. Out of scope

- A separate mobile application.

- Online payments.

- Case work outside the agreed bodies.

# 6. Acceptance criteria

| Deliverable | Accepted when |
| --- | --- |
| Shared case system | Two organisations see the same up to date record |
| Reporting | A manager can open usage and outcome reports |
| Accessibility | The system passes the agreed accessibility checks |

# 7. Constraints

- The system must meet the public sector accessibility standard.

- The launch is planned for week fifteen.

# 8. Assumptions

- The organisations agree to use one shared system.

- A data sharing agreement is in place.

# 9. Exclusions and boundaries

Anything not listed as in scope is out of scope. A change to scope follows the change request process, with its impact on time and cost assessed before any decision.