Statement of work

Agree with a supplier exactly what will be delivered, when, for how much, and how it is accepted.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This statement of work sets out exactly what a supplier will deliver, when, for how much, and how it will be accepted. It is the agreement that protects both sides. The example is based on Retail Management Suite.

# 2. Parties

| Client | Add the client |
| --- | --- |
| Supplier | Add the supplier |
| Date | Add the date |

# 3. Background

The client needs a payment service added to the till system across three countries. This statement of work covers the supplier’s part of that work.

# 4. Scope of work

- Provide and connect the payment service to the till system.

- Support testing and the launch.

- Provide support for an agreed period after launch.

# 5. Deliverables

| Deliverable | Description | Due |
| --- | --- | --- |
| Connected payment service | The service working in the till system | Week 8 |
| Test support | Help during testing | Weeks 8 to 10 |
| Launch support | Help at go live | Week 12 |

# 6. Timeline and milestones

| Milestone | Date |
| --- | --- |
| Connection built | Week 8 |
| Testing complete | Week 10 |
| Live | Week 12 |

# 7. Price and payment

Set out the price, whether it is fixed or by time and materials, and the payment milestones. Payments are made when each milestone is accepted.

# 8. Acceptance criteria

Each deliverable is accepted when it meets its description and passes the agreed tests. The client confirms acceptance in writing.

# 9. Responsibilities

| Party | Responsibility |
| --- | --- |
| Client | Provide access, test data, and timely decisions |
| Supplier | Deliver to the agreed scope, dates, and quality |

# 10. Service levels

Set out the response and fix times for support after launch, for example a serious problem answered within a set number of hours.

# 11. Change process

Any change to this statement of work is agreed in writing, with its effect on price and dates, before the work begins.

# 12. Sign off

| Name | For | Signature | Date |
| --- | --- | --- | --- |
| Add name | Client |  |  |
| Add name | Supplier |  |  |