Team charter

Agree how the team works together: the roles, the goals, the ways of working, and the behaviours.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This charter sets out how the team agrees to work together: the roles, the goals, the ways of working, and the behaviours. It is written with the team, not for them, so everyone owns it.

# 2. Team members and roles

| Name | Role | Responsibility |
| --- | --- | --- |
| Nirmal Prajapati | Project Manager | Owns the plan, the risks, and the delivery |
| Add name | Business analyst | Owns the requirements |
| Add name | Developer | Builds the system |
| Add name | QA lead | Owns the testing |
| Add name | Designer | Owns the screens |

# 3. Team goals

- Deliver the agreed scope on time and to the agreed quality.

- Surface problems early, so they stay small.

- Keep the client informed and involved.

# 4. Ways of working

- We plan in small, dated pieces, each with an owner.

- We finish work before starting more.

- We keep the board and the logs up to date.

- We ask for help early rather than get stuck.

# 5. Meetings

| Meeting | When | Purpose |
| --- | --- | --- |
| Stand up | Daily | Plan the day and clear blockers |
| Delivery review | Weekly | Review progress with the client |
| Retrospective | At the end of each stage | Agree what to improve |

# 6. Communication

We write things down, so no one depends on being in the room, and we agree who is told what, and how often, in the communication plan.

# 7. Decision making

Day to day decisions are made by the person who owns the work. Decisions that affect scope, time, or cost are agreed with the Project Manager, and taken to the sponsor when they pass the agreed limit. Decisions are recorded in the decision log.

# 8. Values and behaviours

- We are honest about status, good or bad.

- We are respectful and blameless when things go wrong.

- We keep our commitments, or we say so early.

# 9. Handling disagreement

We discuss it openly and quickly, focus on the problem not the person, and if needed the Project Manager makes the call and records it.