Test plan

Set out what will be tested and how: the scope, the levels, the types, the environments, and the entry and exit criteria.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This test plan sets out what will be tested and how, so the team and the client agree the approach before testing starts. It covers the scope, the levels and types of testing, the environments, and the criteria for starting and finishing. The example is based on Make Time Count.

# 2. Scope of testing

In scope: the shared record, the suggestions on a case, accessibility, and reporting. Out of scope: anything marked out of scope in the scope statement.

# 3. Test levels

| Level | What it checks | By whom |
| --- | --- | --- |
| Unit testing | Each small part works on its own | Developers |
| System testing | The parts work together | QA lead |
| Acceptance testing | It meets the client’s needs | Client |

# 4. Test types

- Functional: does it do what the requirements say.

- Accessibility: does it meet the public sector standard.

- Security: is access limited and data protected.

- Performance: does it stay quick under normal use.

- Regression: do the old features still work after a change.

# 5. Environments

| Environment | Used for |
| --- | --- |
| Development | Building and unit testing |
| Test | System and accessibility testing |
| Staging | Acceptance testing, close to live |

# 6. Entry and exit criteria

| Stage | Criteria |
| --- | --- |
| Entry to testing | The feature is built, unit tested, and has acceptance criteria |
| Exit from testing | All planned tests are run, and no high severity defect is open |

# 7. Roles

| Role | Responsibility |
| --- | --- |
| QA lead | Plans and runs the testing |
| Developers | Fix defects and support testing |
| Client | Runs acceptance testing and signs off |

# 8. Schedule

Testing runs alongside the build, with a focused round of acceptance testing before launch. A fuller timeline is in the project schedule.

# 9. Risks

| Risk | Response |
| --- | --- |
| Not enough time to test | Test throughout, not just at the end |
| Defects found late | Test the risky parts first, such as emergencies and security |

# 10. Deliverables

- Test cases.

- A defect and bug log.

- A test summary and the client sign off.