User acceptance test plan

Plan the client's own testing before launch, with scenarios, defect handling, exit criteria, and sign off.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# 1. Purpose

This plan covers the client’s own testing before launch, known as user acceptance testing. It is the client checking that the system meets their real needs. It ends with a formal sign off. The example is based on Make Time Count.

# 2. Scope

The client tests the everyday journeys: viewing a shared record, acting on a suggestion, and opening a report. The aim is to confirm the system works for real users, not to find every small fault.

# 3. Participants

| Role | Who | Responsibility |
| --- | --- | --- |
| Business owner | Client sponsor | Owns the sign off |
| Testers | Real users from the bodies | Run the scenarios and report issues |
| Support | Project Manager and QA lead | Help testers and log issues |

# 4. Entry criteria

- The system has passed system testing.

- No high severity defect is open.

- Test data and accounts are ready.

# 5. Test scenarios

| ID | Scenario | Expected result |
| --- | --- | --- |
| UAT1 | Two bodies open the same person | They see the same up to date record |
| UAT2 | A worker accepts a suggestion | The action is recorded, nothing happens on its own |
| UAT3 | A manager opens a report | The usage and outcome report is shown |
| UAT4 | An unauthorised user tries to view a record | Access is refused and logged |

# 6. Defect handling

Issues found in acceptance testing are logged in the defect and bug log, given a severity, and fixed and retested. A high severity issue must be fixed before sign off.

# 7. Exit criteria

- All scenarios have been run.

- No high severity defect is open.

- The business owner is satisfied.

# 8. Sign off

By signing below, the business owner accepts the system for launch.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Add name | Business owner |  |  |
| Nirmal Prajapati | Project Manager |  |  |