Weekly status report

Give a clear weekly update on progress, timing, budget, and risk, with an overall status.

## Document control

| Project | Add the project |
| --- | --- |
| Author | Nirmal Prajapati |
| Owner | Add the owner |
| Version | 1.0 |
| Date | Add the date |
| Status | Draft |

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | Add the date | Nirmal Prajapati | First version |

# Report information

| Project | Openmind Wellbeing (example) |
| --- | --- |
| Prepared by | Nirmal Prajapati |
| Reporting period | Add the period |
| Report date | Add the date |
| Overall status | On track |

# Executive summary

The main features are agreed and built. Reporting is a little behind, and a recovery plan is agreed. The protection of personal information has been part of the plan from the start. Overall the project is on track.

# Status by area

| Area | Status | Commentary |
| --- | --- | --- |
| Schedule | At risk | Reporting is a little behind. A recovery plan is agreed. |
| Scope | On track | The features are agreed and confirmed. |
| Budget | On track | Spending is in line with the plan. |
| Resources | On track | The team is in place. |
| Risk | On track | No major risks are open this week. |
| Quality | On track | Testing traces back to the agreed needs. |

# Completed this period

- Booking and messaging features finished.

- Data protection review passed.

- Client walkthrough held.

# Planned next period

- Finish the reporting section.

- Begin client testing.

- Prepare the launch plan.

# Milestones

| Milestone | Forecast | Status |
| --- | --- | --- |
| Requirements agreed | Stage 1 | Done |
| Booking and engagement built | Stage 2 | Done |
| Reporting and administration | Stage 3 | In progress |
| Client testing and launch | Stage 4 | Planned |

# Key risks and issues

| Item | Impact | Owner | Action |
| --- | --- | --- | --- |
| Reporting behind plan | Could push the launch | Project Manager | Recovery plan agreed |

# Budget snapshot

| Approved | Actual to date | Forecast at completion |
| --- | --- | --- |
| 120,000 | 70,000 | 118,000 |

# Decisions and actions needed

- Confirm the launch date with the client.